ASTRA OS

Email Intelligence Strategy

Superhuman-Grade Email Management for Startup Founders

Research, Architecture & Implementation Blueprint

Prepared for: Khwahish Vaid

Date: March 21, 2026

Context: Gemini Live Agent Challenge ($25K Grand Prize)

# Executive Summary

This document is the complete strategic blueprint for elevating Astra OS’s email intelligence system to compete with Superhuman ($30–$40/mo) and Shortwave ($18–$45/mo) — the two most advanced AI email clients in 2026.

After deep research into both products’ architectures, AI pipelines, and UX patterns, this plan maps exactly what to build, how to build it, and in what order — leveraging what you already have (Gemini 2.5 Flash, Google ADK, Firestore, 67 voice tools) as a massive head start.

|  | THE CORE INSIGHT Neither Superhuman nor Shortwave are email servers. They are AI intelligence layers on top of Gmail/Outlook APIs — exactly what Astra OS already is. The gap is not in infrastructure, it’s in three areas: (1) RAG-powered email memory, (2) voice/style-matched drafting, and (3) keyboard-first UX with split inbox. All three are buildable on your existing stack. |
| --- | --- |

## What We Already Have (Your Advantage)

| Component | Status | Competitive Position |
| --- | --- | --- |
| Two-layer scoring engine (8-pass rules + Gemini AI) | Built | Ahead of both — neither has 8-pass scoring |
| Contact auto-learning from sent items | Built | Matches Shortwave’s approach |
| Email deduplication with Firestore persistence | Built | Production-ready |
| Pipeline stages (New → Triaged → Done) | Built | Matches Superhuman’s workflow |
| 67 voice-callable tools via Google ADK | Built | Unique — neither has voice-first email |
| Thread depth analysis + urgency detection | Built | Matches both products |
| Scanner health monitoring | Built | Enterprise-grade |
| Real-time voice briefing generation | Built | Unique differentiator |
| Frontend dashboard with 4-tab intelligence view | Built | Functional but needs UX upgrade |

# Deep Competitive Analysis

## Superhuman — Speed + Style

Architecture: Native desktop app targeting <32ms render latency. Uses Turbopuffer for vector storage (3B+ emails indexed). Baseten for AI inference with <500ms P95 latency. Gmail/Outlook APIs for sync.

AI Engine: Voice-matching drafts by analyzing sent emails per-recipient. Auto TL;DR summaries that update live. Split Inbox with ML categorization. Auto Labels via natural language. Ask AI with sub-2-second responses searching 5 years of history.

Post-Grammarly (July 2025): Rebranded entire company to Superhuman. Launched "Superhuman Go" — 100 permission-aware AI agents built on Coda Brain. Multi-agent collaboration (sales agent + support agent + writing agent working together).

Key Moat: Speed. Every interaction <100ms. Onboarding drills keyboard shortcuts with synthetic inbox. 67% higher feature adoption vs self-guided onboarding.

## Shortwave — RAG + Intelligence

Architecture: Full inbox re-indexing using Instructor embeddings on own GPUs. Per-user Pinecone namespaces. ElasticSearch for hybrid search. MS Marco MiniLM cross-encoder for re-ranking. 3–5 second end-to-end for complex queries.

4-Step AI Pipeline: (1) Tool Selection — GPT-4 decides which tools to call. (2) Data Retrieval — parallel vector search + full-text + metadata extraction. (3) Question Answering — single LLM call with all context. (4) Post-Processing — citations, rich text, action buttons.

Bundles: ML-powered email clustering with 94% accuracy (vs Gmail’s 67%). Newsletters, receipts, social notifications auto-grouped. Single-click bulk actions.

Ghostwriter: Embedding-based search of similar past emails. Learns structure, formality, tone, signature phrases. "GitHub Copilot for email."

Tasklet (Oct 2025): Automation platform with Slack/Notion/Asana/HubSpot integrations. Browser automation. 1000+ pre-built integrations. MCP server support.

## Gap Analysis: Astra OS vs Competition

| Feature | Superhuman | Shortwave | Astra OS (Now) | Priority |
| --- | --- | --- | --- | --- |
| Email RAG / semantic search | 5yr history, Turbopuffer | Full inbox, Pinecone+ES | None | CRITICAL |
| Voice-matched drafting | Per-recipient voice profiles | Ghostwriter (sent analysis) | Basic Gemini draft | HIGH |
| Split Inbox / auto-categorize | ML + Auto Labels | Bundles (94% accuracy) | Filter dropdowns | HIGH |
| Keyboard shortcuts | 100+ shortcuts, Cmd+K | Vim-style, fast nav | None | HIGH |
| Inline summaries | Auto TL;DR, live updates | Instant summaries | Briefing tab only | MEDIUM |
| Thread summarization | Per-thread AI summary | Multi-thread summary | Via voice tool | MEDIUM |
| Natural language search | Ask AI (sub-2s) | Semantic + full-text | None | HIGH |
| Email bundling/clustering | Split categories | 94% accuracy bundles | None | MEDIUM |
| Cmd+K command palette | Core feature | Available | None | HIGH |
| Read receipts | Tracking pixel | N/A | None | LOW |
| Voice-first email triage | N/A | N/A | 7 voice tools built | UNIQUE |
| Real-time voice briefing | N/A | N/A | Built + working | UNIQUE |

# Architecture Plan

## Backend: RAG Email Memory System

This is the single highest-impact addition. It turns Astra from a scoring engine into a knowledge engine that understands the founder’s entire email history.

|  | RECOMMENDED STACK Embedding Model: Gemini text-embedding-004 (768d, free tier 1500 RPM, native to your stack) ¦ Vector DB: Firestore Vector Search (already using Firestore — zero new infra) ¦ Chunking: Email-aware splitting (subject + sender + body, ~400 tokens) ¦ Hybrid Search: Firestore vector + existing Gmail API full-text search |
| --- | --- |

### Why Firestore Vector Search (Not Pinecone)

Already using Firestore for all data — zero new infrastructure, billing, or auth

Native vector search with KNN since 2024 — supports cosine similarity

Per-document metadata filtering (sender, date, priority) built-in

Transactional consistency with your scored_emails collection

Cost: included in existing Firestore billing vs Pinecone’s $70+/mo for production

### Email Embedding Pipeline

New file: backend/agents/email_memory.py

Initial Sync (background job): On Gmail auth, fetch last 6 months of emails. Batch embed with Gemini text-embedding-004. Store vectors in Firestore’s scored_emails collection with vector field. ~2000 emails/hour at free tier rate limits.

Incremental Sync: Every scan cycle, embed new emails automatically. Add to vector index. Latency: <500ms per email.

Sent Email Learning: Embed all sent emails separately for voice-matching. Store per-recipient style vectors. Used by draft generation for tone matching.

Search Pipeline: User query → embed query → Firestore vector KNN (top 20) → re-rank with Gemini (top 5) → inject into answer prompt → return natural language answer with citations.

## Backend: Voice-Matched Draft Engine

Shortwave’s Ghostwriter and Superhuman’s voice matching both work the same way: find similar past emails from the founder, extract style patterns, and few-shot prompt the LLM.

|  | IMPLEMENTATION APPROACH When generating a draft reply: (1) Search sent emails to this specific recipient (vector similarity). (2) Pull 3–5 most relevant past replies as few-shot examples. (3) Extract style fingerprint: avg sentence length, formality level, greeting/closing patterns, emoji usage. (4) Prompt Gemini with: [style fingerprint] + [few-shot examples] + [current thread context] + [action instruction]. Result: draft that sounds like the founder, not like AI. |
| --- | --- |

### Backend: Smart Categorization (Split Inbox)

Upgrade the current 15-category EmailCategory enum into an auto-learning split inbox. Two approaches combined:

Rules-based splits (instant, free): Use existing contact tiers + noise domains + sender patterns to auto-sort into: VIP, Team, Notifications, Newsletters, Other. This covers ~80% of emails.

Gemini classification (ambiguous ~20%): For unknown senders, use Gemini Flash to classify into splits. Cache classifications per-sender in Firestore — same sender = same split next time.

Auto-learning: Track founder’s manual moves between splits. After 3 consistent moves, auto-apply that rule. This is how both Superhuman and Shortwave "learn" your preferences.

# UI/UX Strategy

The UI needs to evolve from a dashboard-style display to a productivity-first email client. Here’s the exact plan, informed by both Superhuman’s speed-first philosophy and Shortwave’s calm intelligence.

## Split Inbox Tabs (Replace Filter Dropdowns)

Replace the current priority/stage filter dropdowns with persistent split tabs at the top of the email view:

| Split Tab | Contents | Badge |
| --- | --- | --- |
| Action Required | Scored emails with pipeline_stage = action_required | Red count badge |
| VIP | Tier 1 + Tier 2 contacts | Blue count badge |
| Team | Internal domain emails (@yourdomain.com) | Purple count badge |
| Updates | Notifications, calendar, automated emails | Gray count badge |
| Newsletters | Newsletter category + marketing category | Muted count badge |
| Done | pipeline_stage = done or archived | No badge |

## Inline Summaries (Superhuman’s Killer Feature)

Every email in the list view shows a 1-line AI summary below the subject line. Already partially built (the briefing field in ScoredEmail). Enhancement needed:

Make briefing generation mandatory for ALL scored emails (not just AI-classified ones)

For rules-only emails, generate briefing with a lightweight Gemini Flash call during pipeline processing

Display inline in the email row: subject line (bold) + briefing (gray, italic) on the line below

Live update: when new replies arrive in a thread, re-generate the summary

## Cmd+K Command Palette

This is the single most impactful UX addition. Superhuman’s Cmd+K is what makes power users addicted.

Overlay component: Modal with search input + filtered command list

Command registry: Array of { id, label, shortcut, action, category } objects

Fuzzy matching: Filter commands as user types (simple substring match is fine)

Categories: Email Actions, Navigation, AI Actions, Pipeline, Settings

Core commands to implement:

| Shortcut | Command | Action |
| --- | --- | --- |
| E | Archive email | Move to archived stage |
| R | Reply | Open reply composer |
| F | Forward | Open forward composer |
| J / K | Navigate down / up | Move selection in email list |
| Enter | Open email | Expand email detail |
| Escape | Close / Back | Collapse detail or close palette |
| S | Snooze | Snooze email for later |
| D | Delegate | Open delegate picker |
| T | Triage inbox | Trigger intelligence scan |
| B | Get briefing | Show voice briefing |
| / or Cmd+K | Command palette | Open command palette |
| Cmd+Shift+A | AI draft reply | Generate voice-matched draft |
| Cmd+Shift+S | Semantic search | Open natural language search |

## Natural Language Search Bar

This is Shortwave’s defining feature and requires the RAG system. UI: a search bar at the top of the email view that accepts queries like:

"What did Sarah say about the Series A timeline?"

"Find all emails about pricing from last month"

"When is the ByteByteGo MVP deadline?"

"Show me unread emails from investors"

Backend: query → embed → Firestore vector search → Gemini answer generation → display with source email citations.

## Email Detail Panel (Right Sidebar)

When an email is selected, show a right panel (like Superhuman) with:

AI Summary: 2–3 sentence briefing (already have this)

Scoring Breakdown: Visual bars showing why this email scored high/low

Strategic Context: Why this email matters to the founder’s goals

Draft Reply: Voice-matched AI draft with Edit / Send / Dismiss buttons

Contact Card: Relationship health score, tier, last interaction, interaction count

Thread Timeline: Visual thread depth showing conversation flow

Quick Actions: Archive / Reply / Delegate / Snooze buttons

# Implementation Roadmap

|  | PHASED APPROACH — EACH PHASE IS INDEPENDENTLY DEMOABLE Every phase produces a working, impressive feature set. Phase 1 alone is enough for the hackathon. Phases 2–4 are for post-hackathon product launch. |
| --- | --- |

## Phase 1: Hackathon-Ready (2–3 Days)

Focus: Make the existing email intelligence system visually stunning and demo-ready.

Split Inbox Tabs — Replace filter dropdowns with VIP / Action Required / Team / Updates / Newsletters tabs. Pure frontend, uses existing scored email data.

Inline Summaries — Show briefing text below subject in email list. Already have the data, just need UI display.

Cmd+K Command Palette — React component with ~30 commands. Keyboard event listener. Fuzzy search. This alone makes the demo feel 10x more polished.

Email Detail Right Panel — Replace expandable rows with a persistent right sidebar. Show scoring breakdown as visual bars. Show draft reply with Send button.

Keyboard Navigation — J/K to move through emails, E to archive, R to reply. Minimal code, massive UX impact.

|  | HACKATHON DEMO SCRIPT "Astra, triage my inbox." [voice command triggers scan] → Split inbox populates with scored emails → Founder uses J/K to navigate → Selects critical email → Right panel shows AI briefing + draft reply + scoring breakdown → "Astra, send that reply." [voice sends the draft] → Cmd+K to delegate another email to Arjun → "Astra, brief me on what’s left." [voice briefing plays] |
| --- | --- |

## Phase 2: RAG Email Memory (1–2 Weeks Post-Hackathon)

Email Embedding Pipeline — Background worker embeds all emails with Gemini text-embedding-004. Store in Firestore vector field.

Semantic Search Endpoint — New /brain/emails/search endpoint. Query embedding → KNN → re-rank → answer generation.

Natural Language Search Bar — Frontend search component with streaming AI answers and source citations.

Voice Search Tool — New brain tool: search_email_history(query) for voice-callable semantic search.

## Phase 3: Voice-Matched Drafting (1 Week)

Sent Email Style Analyzer — Analyze sent emails per-recipient. Extract: avg length, formality, greeting/closing patterns, common phrases.

Few-Shot Draft Engine — Pull 3–5 similar past replies + style fingerprint. Gemini generates voice-matched draft.

Inline Draft UI — Draft appears in right panel with Edit/Send/Regenerate. One-click send or refine.

Auto-Draft Suggestions — For action_required emails, pre-generate drafts during scan. Show "Draft Ready" badge in inbox.

## Phase 4: Production Polish (2–3 Weeks)

Email Bundling — Semantic clustering of newsletters, notifications, updates. Collapse bundles in inbox view. Bulk actions.

Smart Send Timing — Analyze recipient open patterns from thread timestamps. Suggest optimal send time.

Auto-Learning Splits — Track founder’s manual categorization. After 3 consistent moves, auto-apply rules.

Keyboard Shortcut Onboarding — Superhuman-style practice inbox. Drills J/K, E, R, Cmd+K before accessing real inbox.

Mobile Responsive — Adapt split inbox + command palette for mobile viewport.

# Technical Specifications

## New Backend Files

| File | Purpose | Key Classes/Functions |
| --- | --- | --- |
| agents/email_memory.py | RAG embedding pipeline + semantic search | EmailMemoryStore, EmbeddingPipeline, SemanticSearchEngine |
| agents/voice_drafter.py | Voice-matched draft generation | StyleAnalyzer, FewShotDraftEngine, DraftGenerator |
| agents/email_bundler.py | Semantic email clustering | BundleEngine, ClusterManager |

## New API Endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /brain/emails/search | Natural language semantic search across email history |
| GET | /brain/emails/splits | Get emails organized by split (VIP, Team, Updates, etc.) |
| POST | /brain/emails/draft | Generate voice-matched draft reply for an email |
| GET | /brain/emails/bundles | Get email bundles (clustered newsletters, notifications) |
| POST | /brain/emails/embed-sync | Trigger email embedding sync (initial + incremental) |
| GET | /brain/emails/style/{contact} | Get writing style analysis for a specific contact |

## New Voice Tools

| Tool Name | Trigger Phrases | Action |
| --- | --- | --- |
| search_email_history | "What did X say about Y?" | Semantic search with AI answer |
| generate_voice_draft | "Draft a reply to X" | Voice-matched draft generation |
| get_split_inbox | "Show me VIP emails" | Split-filtered email list |
| bundle_and_archive | "Clean up newsletters" | Bulk bundle operations |

## Performance Targets

| Metric | Target | Superhuman Benchmark | How We Achieve It |
| --- | --- | --- | --- |
| Email list render | <50ms | <32ms | React virtualization + CSS containment |
| Scoring pipeline | <3s for 50 emails | N/A (different arch) | Parallel 8-pass + batch Gemini calls |
| Semantic search | <4s end-to-end | <2s (Ask AI) | Firestore vector KNN + Gemini re-rank |
| Draft generation | <5s | ~3s | Few-shot Gemini Flash with cached style |
| Command palette open | <16ms | <16ms | Pre-rendered, display: toggle |
| Keyboard navigation | <16ms per move | <16ms | Direct state update, no re-fetch |

# Astra OS Unique Differentiators

These are capabilities that neither Superhuman nor Shortwave offer — and they’re already built or easy to add:

|  | 1. VOICE-FIRST EMAIL MANAGEMENT No other email client lets you manage your inbox by talking. "Astra, triage my inbox" → full pipeline scan → voice briefing → "delegate the investor email to Paras" → done. This is the killer demo moment. Superhuman requires keyboard. Shortwave requires typing. Astra works hands-free. |
| --- | --- |

|  | 2. REAL-TIME VOICE BRIEFINGS Say "brief me on emails" and get a natural-language spoken summary: "You have 3 emails that need attention. First, Sarah from Sequoia wants to schedule a follow-up about Series A. She seems excited about your metrics. Second, GitHub flagged a critical dependency vulnerability. Third..." No other product does this. |
| --- | --- |

|  | 3. 8-PASS SCORING TRANSPARENCY Every email shows exactly WHY it scored the way it did. Contact tier +8, urgency language +2, thread depth +1, noise penalty -4 = final score 7/10. Superhuman’s AI is a black box. Shortwave’s is opaque. Astra’s scoring breakdown builds founder trust and enables fine-tuning. |
| --- | --- |

|  | 4. UNIFIED AI CHIEF OF STAFF Email intelligence is just one module in the full Astra OS. The same voice conversation that triages your inbox can then check your calendar, create a task for your team, review your sales pipeline, and generate a weekly digest. No context switching. No separate apps. One AI that knows everything. |
| --- | --- |

## The Pitch (One Sentence)

"Superhuman is the fastest email client. Shortwave is the smartest. Astra OS is the first that actually manages your email for you — by voice, by AI, by understanding what matters to you as a founder."

# Next Steps

The highest-impact work for the hackathon deadline is Phase 1: Split Inbox Tabs, Cmd+K Command Palette, Inline Summaries, and Email Detail Panel. All are frontend-only changes that make the existing backend intelligence visible and usable.

The RAG memory system (Phase 2) is the single most important post-hackathon feature. It transforms Astra from an email scorer into an email brain that remembers everything — matching Shortwave’s core competitive advantage.

Voice-matched drafting (Phase 3) closes the gap with Superhuman’s style matching while maintaining Astra’s unique voice-first interaction model.

Bottom line: You already have 80% of the infrastructure that took Superhuman and Shortwave years and millions in funding to build. The gap is primarily in UX polish and RAG search. Both are solvable in weeks, not months.

Document generated by Astra OS Intelligence Engine — March 21, 2026